UniFlow — Week 6 Progress Report

AI-Native QA Agent for a University Academic Management System | BSE4104 Group I

1. Team Members

Yohana Mahamat Abdelrassoul (Project/Requirements Lead) · Swale Sebabe Abdu (AI/Agent Lead) · Okello Emmanuel Odongo (Backend/System Lead) · Ainebyona Alvin Police (QA/Testing & Documentation Lead).

2. Week 6 Focus

Make the workflow state explicit, retain only justified memory, and connect capabilities through clear interfaces. Building directly on Week 5's own stated plan: formalize the SessionState the agent loop already had informally, add exactly one justified persistent-memory use case, and specify one capability as an MCP-style interface rather than take on a new live external dependency.

3. Work Completed

State model — src/tool_baseline.py's four loose local variables (steps, tool_results, model_calls, final) replaced with an explicit SessionState dataclass (request, rounds/steps, status, started_at, ended_at). Same-behaviour refactor, not a new capability — confirmed by all 28 pre-existing tests passing unchanged against the refactored code. Documented in docs/Week6_State_Model.md, which draws the required distinction between this (ephemeral, one request) and the new persistent memory below (survives across requests).

Persistent memory — src/memory/case_history.py (find_prior_defect / remember_defect / forget) wired into src/tools/dispatch.py's create_defect_report path only. A repeated (rule_id, story_id) violation returns the existing defect_id with duplicate_of set instead of writing a near-duplicate pending_review file. check_course_load and rule enforcement are completely unaffected — memory only deduplicates the write, never the detection. Documented in docs/Week6_Memory_Design.md (what/why/who/retention and deletion, plus an explicit “what memory does NOT do” section).

Working demonstration — the same request run twice through the real handle_request() -> dispatch() -> create_defect_report -> case_history path. Run 1 writes a new defect and remembers it (times_seen: 1); identical run 2 returns duplicate_of pointing at run 1's defect_id with no new file (times_seen: 2). data/memory/case_history.json is the real, committed persistent evidence.

MCP-style interface specification — docs/Week6_MCP_Interface.md documents check_course_load as it would be exposed by a UniFlow MCP server (capability, input/output schema, permissions, security boundary), reusing the Week 4 Tool Catalogue's schemas unchanged. A live external integration was considered and not built — see Chapter 7.

Architecture diagram — a fourth “Week N addition” section appended to docs/Week3_RAG_Architecture.md (same file extended every week since Week 4): a state-vs-memory flowchart and a Week 6 file map.

Tests — tests/test_memory.py (8 new: find/remember/forget, recurrence counting, corrupt-file resilience, on-disk shape) plus 5 new tests added to tests/test_tools.py (duplicate suppression, independence of unrelated violations, isolation from the default store). 39/39 tests passing, up from 28.

4. Evaluation / Demonstration Results

All 39 tests pass. The two-trace demonstration behaved exactly as designed: first detection writes DEF-20261008T130552 (status pending_review); the identical second request returns duplicate_of: "DEF-20261008T130552" and writes nothing new. No live model call was available in this development environment (no .env / API key configured), so both demonstration traces use scripted model turns driving the real dispatch/memory code — labelled as such, not claimed as live evidence (see §7).

5. Failures & Observed Issues

This section reports what actually went wrong this week — not a clean sweep.

A real latent bug, found by testing: times_seen only incremented when remember_defect() was called directly; the normal dispatch()-driven duplicate path never called it again, so repeated detections were invisible in the stored count. Fixed by having the duplicate branch call remember_defect() with the existing defect_id, which also keeps last_seen current.

A real reproducibility hazard, caught before it caused damage: wiring memory into dispatch() would have silently changed Week 4's already-graded TQ-13 result on any future re-run of eval/tool_eval_cases.json — TQ-13 shares its rule_id/story_id with several other cases in that suite. Fixed by giving src/tool_eval_runner.py its own isolated memory store, reset at the start of every run; confirmed by running TQ-13 twice and checking the result stayed identical both times.

An operational mistake, self-caught and corrected: an overly broad cleanup command briefly deleted several already-committed Week 4/5 trace files while clearing this week's own test-run exhaust. Caught immediately via git status; every file was restored with git checkout before anything was lost. Reported here per this project's own standing rule that every student must be able to explain the work submitted — including mistakes made and corrected along the way, not only successes.

6. Team Contributions & Evidence

Week 6 task ownership: State Model- Ainebyona Alvin; Working memory -Swale Sebabe; Memory Design – Yohana Mahamat; MCP-Style Interface specification – Odong Emmanuel; Week 6 progress report - All of us 4 .

GitHub commit link(s): [https://github.com/BSSE-FINAL-YEAR/UniFlow.git].

ClickUp board: [https://app.clickup.com/1200410000004069/v/li/1200410000007526].

7. Challenges & Remaining Items

No Gemini or Groq API key was configured in this development environment this week, so the working memory/state demonstration relies on scripted model turns driving the real dispatch and memory code, not a live model decision. Recommend re-running the same two requests live (python src/tool_baseline.py --request "...") once a working key is available, for stronger evidence — cheap to do, not done this week for lack of a key.

Remaining: commit and push all Week 6 work; log Week 6 tasks in ClickUp with owners/status and link to the commit; group review of this report, the state model, and the memory design note before MUELE submission.

8. Week 7 Plan

Per the capstone brief's own Week 7 scope (“Evaluation, Observability and Guardrails”): build a final evaluation set of at least 30 scenarios (normal, edge, incorrect-information, adversarial, tool-failure and unauthorized-action cases) with measurable criteria (task completion, groundedness, tool selection, instruction following, latency, safety violations); add logs/traces capturing model, prompt, retrieval, tool, latency/error and outcome evidence — largely a consolidation of tracing already in place since Week 2 rather than new infrastructure; implement/evidence guardrails (input/output validation, tool allow-list, authorization, iteration limits, approval controls, prompt-injection awareness) — most already exist (src/tools/registry.py's allow-list, dispatch()'s schema validation, MAX_TOOL_ROUNDS, create_defect_report's authorization-by-omission) and need to be evidenced together rather than built from scratch; and assemble a Failure Catalogue with at least five genuine failures and re-test evidence after fixes, drawing on this week's own Chapter 5, Week 3's docs/Week3_Failures.md, and Week 4-5's authorization test findings.