UniFlow — Week 4 Progress Report

AI-Native QA Agent for a University Academic Management System | BSE4104 Group I

1. Team Members

Yohana Mahamat Abdelrassoul (Project/Requirements Lead) · Swale Sebabe Abdu (AI/Agent Lead) · Okello Emmanuel Odongo (Backend/System Lead) · Ainebyona Alvin Police (QA/Testing & Documentation Lead).

2. Week 4 Focus

Move beyond answer generation by letting the model use explicit, safe software capabilities. This implements two tools already named in the Week 1 architecture (a read/validate check and create_defect_report) and the Boundary Matrix row already agreed: the agent may draft defect reports; a human reviews and accepts them. No new capability was invented.

3. Work Completed

D1 — Tool Catalogue: docs/Week4_Tool_Catalogue.md — purpose, input/output schemas, authorization and failure behaviour for check_course_load and create_defect_report, plus the shared tool_error envelope.

D2 — Working demo of ≥2 tools: src/tools/ wraps rules.py.check_course_load (no new R-04 logic) and writes evidence/defects/<id>.json with status always pending_review. src/tool_baseline.py uses the same manual JSON-dispatch style as baseline.py / rag_baseline.py. Native provider function-calling was considered and not used. Human approval is scripts/review_defect.py, which is not on the allow-list.

D3 — Failure/authorization evaluation: 15 cases in eval/tool_eval_cases.json (RUNBOOK.md Part B — one named trap per case), run through src/tool_eval_runner.py; traces in evidence/traces/tools/; verdicts in eval/tool_results_v1.0.csv. tests/test_tools.py: 11 offline tests. A live Gemini run of tool_baseline.py called check_course_load for Year 3 / 6 units and answered from the tool result (trace evidence/traces/tools/20260924T162712_is-6-units-allowed-for-a-year-3-student.json).

D4 — Updated architecture: the Week 3 RAG diagrams in docs/Week3_RAG_Architecture.md were kept; a tool-calling loop and Week 4 file map were added on top.

D5 — This report.

4. Evaluation Results

15/15 PASS on the designed discriminators (run 2026-09-24). Mix: 3 normal, 2 missing-parameter, 4 invalid-parameter, 3 unauthorized, 1 unavailable, 1 unexpected-response, plus 1 scripted happy-path loop. Full detail: eval/tool_eval_cases.json and eval/tool_results_v1.0.csv.

| Trap being hunted | Cases | Outcome |
| --- | --- | --- |
| Missing parameter | TQ-01, TQ-08 | PASS — refused; no guessed values |
| Invalid parameter / schema | TQ-02, TQ-03, TQ-09, TQ-10 | PASS — year 5 and “six” never reached rules.py |
| Unauthorized | TQ-06, TQ-07, TQ-14 | PASS — no approved file; allow-list held |
| Unavailable service | TQ-11 | PASS — write error returned; no fake defect_id |
| Unexpected tool response | TQ-12 | PASS — malformed body became unexpected_response |
| Normal / domain result | TQ-04, TQ-05, TQ-13, TQ-15 | PASS — R-04 5-vs-6 and a pending_review file |

Live Gemini check (after the suite): status=ok, tools=['check_course_load'], tool result ok=false / R-04 / Year 3 maximum of 5 — the model did not invent the limit.

5. Failures & Observed Issues

This section reports what actually went wrong — not a clean sweep. The 15 designed traps all fired as intended. That is evidence the authorization layer works, not a claim that every future live prompt will choose the right tool. Two limitations remain:

TQ-14 and TQ-15 drive the orchestration loop with scripted model turns so the allow-list and schemas are what get tested. The later live Gemini run (Year 3 / 6 units) now covers the happy-path tool_call; it does not re-run every failure case against the live model.

unexpected_response (TQ-12) is injected, not a naturally occurring tool bug. The dispatch path that wraps a broken tool body is tested; check_course_load itself has not produced a schema-breaking Result, because that wrapper is thin and the underlying function is already covered by tests/test_rules.py.

6. Team Contributions & Evidence

Week 4 task ownership: [Tool Catalogue – Swale Sebabe Abdu; Working tool demo / orchestration – Okello Emmanuel Odongo; Failure/authorization evaluation – Yohana Mahamat Abdelrassoul; Updated architecture diagram – Ainebyona Alvin Police; Week 4 progress report – Ainebyona Alvin Police].

Ownership per the Week 2 shorthand: D1 — Swale; D2 — Odongo; D3 — Yohana; D4 & D5 — Alvin.

GitHub capstone assignment repo link: [https://github.com/BSSE-FINAL-YEAR/UniFlow.git].

ClickUp Week4 task link(s): [https://app.clickup.com/1200410000004069/v/li/1200410000007523].

7. Challenges & Remaining Items

Provider keys are per-account. A teammate key failed with a permission error, so a personal Gemini key in a local .env was used for the live demo (python src/llm_client.py then python src/tool_baseline.py). .env is gitignored and must not be committed.

Remaining: commit and push all Week 4 work (verify .env excluded); log Week 4 tasks in ClickUp with assigned owners/status and link to commits; group review of this report before MUELE submission.

8. Week 5 Plan

Implement one bounded multi-step workflow (Sense/Context → Plan → Act/Tool → Observe → Stop) using the two tools already on the allow-list, with a maximum iteration count, stop conditions, and the same human hand-off for anything above pending_review. Capture at least three execution traces, including one failure/recovery case. Do not add unapproved tools.